TEST PLAN REPORT – AcademyBugs

Prepared by Reshma R A

Date : 10-02-2026

- Test Plan ID

TP-AB-1

- Introduction

This Test Plan document describes the testing approach, scope, objectives, resources, and tools for validating the functionality and usability of the AcademyBugs.com website. The purpose of this test plan is to ensure that all key features of the application work as expected and to identify defects related to functionality, user interface, navigation, and compatibility. The document serves as a reference for planning, executing, and tracking testing activities to deliver a stable and reliable user experience.

- Objectives

The primary objectives of this test plan are to:

- Verify core functionality of the AcademyBugs.com website.

- Identify and report bugs including UI, functional, logic, and navigation issues.

- Assess responsiveness and compatibility across common devices and browsers.

- Validate data entry and validation on forms and interactive elements.

- Confirm accuracy and consistency of navigation, links, and error handling.

- Scope of testing

In-scope

- Navigation menus

- Product listing pages

- Action buttons (e.g., Add to Cart, Search, Filters)

- Cart and checkout flows (even if mock)

- Account creation and login

- Browser compatibility

- UI element alignment and responsiveness

- Error messages and feedback mechanisms

- Boundary and negative test conditions

- Broken link and layout issues

Out of scope

- Admin portal or CMS backend

- Backend server performance under load

- API testing beyond UI interactions

- Security testing (penetration, SQL injection)

- Database integrity tests

- Features to be tested

- Navigation bar

- Product listing

- Product details page

- Add to cart / remove from cart

- New user and returning customer

- View cart summary

- Responsive UI (mobile, desktop)

- Footer links

- Features not to be tested

- Email notification

- Backend database validation

- Security

- Test deliverables

- Test plan report

- Testcase development and execution

- Bug report

- Test summary report

- Entry criteria

- Application is deployed and accessible.

- Functional requirements gathered.

- Test environment is set up.

- Test data is prepared and available for use.

- Required tools and resources are available (browser, environment, bug tracking).

- Test cases are reviewed and approved.

- Exit criteria

- All planned test cases are executed.

- All critical and high-severity defects are fixed and retested.

- Test results are documented.

- Test summary report is prepared.

- Stakeholder approval received.

- Test environment

Device		:	 Laptop, mobile

OS		:	 Windows, android, ios

Browser 	:	 Chrome, firefox, safari,edge

Tools		: 	Excel for test cases , JIRA (for defect tracking if applicable)

- Roles and Responsibilities

Roles of a Tester

- Execute functional and UI test cases on the website.

- Report, track, and retest defects.

- Validate website performance, navigation, and links.

- Ensure cross-browser and device compatibility.

- Document test results and provide status updates.

Responsibilities of a Tester

- Understand website requirements and features.

- Prepare and maintain test cases and test data.

- Ensure test environment and tools are ready.

- Identify usability, functionality, and performance issues.

- Communicate defects and testing progress to the project team.

- Risks and Mitigation

Internet issues : Ensure a stable internet connection before test execution.

Browser differences : Test across major browsers

Device compatibility : Verify website functionality on different devices (desktop, tablet, mobile).

Data issues: Prepare and validate test data in advance to avoid missing or incorrect data.

Time constraints: Plan test execution schedule to accommodate delays or re-testing.

- Approvals

Test Lead :