Test Summary Report – AcademyBugs

Project Name: AcademyBugs
Test Summary Report Date: 19-Feb-2026
Tested By: Reshma R A

1. Test Objective

The objective of testing was to ensure that AcademyBugs is functional, user-friendly, and stable. The focus was on verifying all modules, including bug reporting, product details, shopping workflows, user management, and overall usability.

2. Test Scope

In Scope:

- Functional testing of 10 modules: Find Bugs, Product Details, Report Bugs, Types of Bugs, Examples of Bugs, Shopping Cart, Checkout, New User, Returning Customers, Store Menu.

- Verification of workflows, UI consistency, data accuracy, and bug submission/reporting functionality.

Out of Scope:

- Backend performance/load testing and security penetration testing.

- Third-party API integrations beyond checkout.

3. Test Environment

- Browser: Chrome 144.0.7559.110 , Firefox v110, Edge 145.0.3800.65

- OS: Windows 11

- Devices: Desktop and Laptop

- Network: Stable broadband connection

4. Test Types Performed

- Functional Testing

- UI/UX Testing

- Regression Testing

- Exploratory Testing

5. Test Execution Summary

Testing was conducted across 10 modules of the application. A total of 131 test cases were executed, resulting in 41 defects identified during manual testing.

Module-wise Execution Details

| Module Name | Test Cases Executed | Bugs Identified |
| --- | --- | --- |
| Find Bugs | 10 | 2 |
| Product Details | 13 | 7 |
| Report Bugs | 15 | 1 |
| Types of Bugs | 13 | 5 |
| Examples of Bugs | 14 | 6 |
| Shopping Cart | 11 | 2 |
| Checkout | 13 | 3 |
| New User | 22 | 11 |
| Returning Customers | 13 | 4 |
| Store Menu | 7 | 0 |
| Total | 131 | 41 |

6. Defect Summary

A total of 41 defects were identified during manual testing across multiple modules of the application.

Defects by Severity

High Severity: 14

Medium Severity: 17

Low Severity: 10

7. Test Coverage

- All identified functional requirements were tested.

- 95% module coverage achieved.

- Exploratory testing added coverage for UI and usability issues.

8. Risks and Issues

During testing, several risks and issues were identified that may impact system stability, usability, and overall user experience.

Risks

- High Severity Defects in Core Modules
Critical issues were found in Checkout, New User registration, Shipping, and Billing modules. If unresolved, these may prevent successful transactions and user account management.

- Data Validation Gaps
The system accepts invalid inputs in multiple forms (e.g., Zip Code, Phone Number, Password validation). This poses potential data integrity and security risks.

- Application Stability Issues
Multiple pages displayed loading spinners indefinitely, froze, or navigated to error pages. This indicates potential backend or integration instability.

- Session Management Risk
Sign-out functionality does not properly terminate the session, which may lead to security vulnerabilities.

- Navigation and Workflow Breaks
Missing navigation options (e.g., Continue to Payment not available after edit actions) may disrupt the user journey during checkout.

Issues

- UI alignment problems and overlapping elements.

- Content/language inconsistencies (non-English text).

- Broken links and non-functional buttons.

- Minor spelling errors and formatting issues.

9. Conclusion

A total of 131 test cases were executed across 10 modules, resulting in 41 bugs. The site is generally functional, but critical and major defects were identified in the checkout, bug reporting, and product details modules. These issues should be addressed to ensure a complete learning/testing experience. Minor defects were also noted, which can be observed and analysed post-testing. Overall, the site provides a valuable platform for practicing testing techniques and exploring bug identification.